XPLAY Updated Pre-Deployment Plan Cross-referenced against session work · April 2026

✅ What Was Completed This Session

The following items from the original plan were fully implemented during this development session:

| Area | Item | Original Priority | Status |
| --- | --- | --- | --- |
| Loading Skeletons | Marketplace (6-card grid), Matches (3 card), Rewards (full-shape skeleton) | 🟢 Enhancement | ✅ Done |
| Empty State CTAs | "Create a match" CTA in empty matches view; tab-specific messaging | 🟢 Enhancement | ✅ Done |
| Rewards UX | PP shortfall hint below disabled Redeem button ("You need X more PP") | 🟢 Enhancement | ✅ Done |
| Chart Theme Colours | RatingEvolutionChart: CartesianGrid + activeDot using hsl(var(--)) tokens | 🟢 Enhancement | ✅ Done |
| Membership Upgrade/Downgrade | AlertDialog confirmation flow; dynamic "Upgrade" / "Downgrade" labels + icons on MembershipCard | 🟢 Enhancement | ✅ Done |
| Renewal Reminders (DB) | membership-renewal-reminders Edge Function deployed (7d/3d/1d/expiry windows), scheduled via pg_cron 8am UTC daily | 🟢 Enhancement | ✅ Done |
| has_role DB Function | Created missing PostgreSQL function; fixed persistent 404 on every page load from AdminContext | 🔴 Critical (untracked) | ✅ Done |
| Edge Function Bug Fix | membership-renewal-reminders: corrected metadata → data column name in notifications insert & dedup query | 🔴 Critical (untracked) | ✅ Done |
| ClubsExplorer Null City | Added null-safe coalescing (c.city ?? c.location ?? '') in search filter | 🔴 Critical | ✅ Partial — see §2 |

🔴 Section 1 — Remaining Critical Bugs (Fix Before Any Users)

## 1.1  Player App — Critical Crashes Still Open

| Bug | File | Fix Needed |
| --- | --- | --- |
| .single() with no error handling — crashes on 0 or >1 rows | MatchDetail.tsx ClubDetail.tsx AdminPlayerDetail.tsx | Replace .single() with .maybeSingle(); add null guard before rendering |
| create-match-market Edge Function: no try/catch — silent failure | CreateMatch.tsx (invocation) | Wrap edge function call in try/catch; show toast on failure; do not leave match without market silently |
| c.city.toLowerCase() when city is null — ClubsExplorer crash | ClubsExplorer.tsx | Null-safe filter done in this session, but the display line still accesses city directly — add ?? fallback on all city usages |
| new Date(b.court_slots?.starts_at) when starts_at is null | Bookings.tsx (Club Manager) | Add ?? '' guard: new Date(b.court_slots?.starts_at ?? '') or skip row if null |

## 1.2  Club Manager — Critical Bugs Still Open

| Bug | File | Fix Needed |
| --- | --- | --- |
| clubId! non-null assertion used before club data loads | DashboardPage.tsx | Guard with optional chaining; render loading state until clubId is resolved |
| Promise.all with no error handling on admin data fetches | AdminPage.tsx | Wrap in try/catch; show error UI instead of empty page |
| Coaching fill rate hardcoded to 0; participant count always 0 | CoachingPage.tsx | Fetch real participant count from coaching_sessions table; calculate fill rate from capacity |
| Default settings tab set to 'notifications' — tab does not exist | SettingsPage.tsx | Change default tab to a valid tab id (e.g. 'general') |

🟠 Section 2 — High Priority (Fix Before Onboarding Real Users)

## 2.1  Global Currency Hook

Every financial display still hardcodes £. A useCurrencySymbol() hook must read the active club's currency_symbol and replace all hardcoded symbols. Affected files:

| File | Hardcoded Symbol | Action |
| --- | --- | --- |
| RevenuePage.tsx | £ | Replace with useCurrencySymbol() |
| CoachingPage.tsx | £ | Replace with useCurrencySymbol() |
| EventsPage.tsx | £ | Replace with useCurrencySymbol() |
| DashboardPage.tsx (KPIs) | £ | Replace with useCurrencySymbol() |
| AnalyticsPage.tsx | £ | Replace with useCurrencySymbol() |
| Player App — court booking confirm | £ | Replace with club currency from membership context |

## 2.2  Player App — High Priority

| Issue | File | Severity | Fix |
| --- | --- | --- | --- |
| Messages: N+1 query — fetches messages per conversation individually | Messages.tsx | 🟠 HIGH | Combine into single query: conversations + latest message via nested select |
| ActiveStakes: no realtime — odds/status go stale without reload | ActiveStakes.tsx | 🟠 HIGH | Add Supabase realtime channel subscription on match_stakes + match_bet_markets |
| Tournaments list hard-capped at 50, no Load More | TournamentsList.tsx | 🟠 HIGH | Add cursor-based pagination with Load More button |
| Date/time: no timezone handling — shows server-local time | Messages.tsx, MatchDetail.tsx | 🟠 HIGH | Use Intl.DateTimeFormat or date-fns-tz with user's local timezone |
| CreateMatch: time slots ignore club operating hours (hardcoded 06:00–18:00) | CreateMatch.tsx | 🟠 HIGH | Fetch club_operating_hours and filter TIME_SLOTS to match open/close window |

## 2.3  Club Manager — High Priority

| Issue | File | Fix |
| --- | --- | --- |
| 'Close all day' blocks all slots with no confirmation dialog | AvailabilityPage.tsx | Add AlertDialog: "Close all slots for [day]? This cannot be undone." with Cancel / Confirm |
| CSV bulk staff import: errors are silent — upsert conflicts not surfaced | StaffPage.tsx | Collect errors from upsert response; display per-row failure list after import |
| Revenue page loads 500+ rows on open with no pagination | RevenuePage.tsx | Paginate at 50 rows; add Previous / Next controls |
| Event form does not reset between submissions in same session | EventsPage.tsx | Call form.reset() (or useState re-init) after successful event creation |

🟡 Section 3 — Medium Priority (Fix Before Public Beta)

## 3.1  Type Safety — 117 as any Instances

The player app uses as any / as unknown in 117 places. Priority files to fix:

- Rewards.tsx — (profile as any)?.pending_points

- Bookings.tsx — (supabase.from('court_bookings' as any))

- ClubDetail.tsx — chained .eq() after type cast

- CreateMatch.tsx — (match as unknown as ClubSelection)

Run: npx tsc --noEmit to catch errors after fixing. Target: reduce to 0 using generated types.ts from Supabase.

## 3.2  Admin Panel Pagination

Admin panel loads all users + clubs in single queries. Add page size 50 with Previous / Next controls on AdminPlayers.tsx and AdminClubs.tsx.

## 3.3  Missing Realtime Subscriptions

| Page | What Should Update Live | Current State |
| --- | --- | --- |
| ActiveStakes | Odds, status, payouts | Fetches once on mount — already listed as HIGH |
| Courts (Club Manager) | Slot availability | Manual refresh required |
| Staff Page | Shift assignments | Manual refresh required |
| Coaching Page | Participant count | Hardcoded to 0 |

💳 Section 4 — Membership Workflow Gaps

The original plan rated membership at 4/10 steps complete. After this session, upgrade/downgrade UI and renewal reminders are now done. The following steps remain unbuilt:

| Step | Description | Status |
| --- | --- | --- |
| Stripe Payment Collection | purchase-membership Edge Function currently bypasses payment. Need create-membership-checkout (Stripe Checkout Session, mode: subscription) → confirm-membership-webhook → sets stripe_subscription_id, expires_at, status: active | ❌ Not built |
| Coaching Discount Application | coaching_discount_pct is stored in membership_tiers but book-coaching-slot Edge Function does not read or apply it. Player pays full price for coaching despite having a membership. | ❌ Not built |
| Auto-Renewal Edge Function | renew-memberships scheduled function: query club_memberships WHERE expires_at < NOW()+7d AND auto_renew=true → call Stripe to confirm → extend expires_at or set status=expired | ❌ Not built |
| Upgrade / Downgrade UI | AlertDialog confirmation with "Upgrade" / "Downgrade" smart labels; MembershipCard dynamic action labels | ✅ Done this session |
| Renewal Reminders (In-App) | Edge function deployed with 7d / 3d / 1d / expiry notification windows; scheduled via pg_cron 8am UTC | ✅ Done this session |
| Renewal Reminders (Push) | Edge function sends in-app notifications only. Native iOS push not connected to membership events yet. | ⚠️ Partial |
| Member Management Tab (Club Manager) | Club managers need a Members tab: all active members per tier, join/expiry dates, revenue, ability to grant/revoke/pause, CSV export | ❌ Not built |
| Discount Badge on Booking | Court booking confirmation should show "Member discount applied: 20% off" badge prominently | ❌ Not built |
| Tier Badge on Player Profile | Silver / Gold / Platinum badge on player profile card | ❌ Not built |
| Upgrade Prompt for Non-Members | "Become a member and save £X today" prompt on court booking when player has no membership | ❌ Not built |
| Schema Cleanup | 4 overlapping membership tables (membership_tiers, club_memberships, memberships, member_subscriptions, club_membership_plans). Deprecate legacy tables. | ❌ Not done |

🗓 Section 5 — Updated Sprint Plan

## Sprint 1 — Stability (Now)

Goal: App does not crash for any user.

| # | Item | App | Est. | Done? |
| --- | --- | --- | --- | --- |
| 1 | Replace .single() with .maybeSingle() in MatchDetail, ClubDetail, AdminPlayerDetail | Player | 2h | ❌ |
| 2 | Add try/catch to create-match-market edge function invocation; toast on failure | Player | 1h | ❌ |
| 3 | Null-safe all city usages in ClubsExplorer (display + filter) | Player | 30m | ⚠️ |
| 4 | Fix Bookings.tsx: new Date(starts_at ?? '') | Club Mgr | 15m | ❌ |
| 5 | Fix DashboardPage.tsx clubId! non-null assertion | Club Mgr | 1h | ❌ |
| 6 | Fix AdminPage.tsx Promise.all error handling | Club Mgr | 1h | ❌ |
| 7 | Fix CoachingPage.tsx hardcoded fill rate / participant count | Club Mgr | 2h | ❌ |
| 8 | Fix SettingsPage.tsx default tab to valid tab id | Club Mgr | 15m | ❌ |
| 9 | Build + deploy Player App to Vercel (npx vercel --prod) | Player | 20m | ❌ |

## Sprint 2 — Core UX & Membership Payment

Goal: Membership workflow works end-to-end with real payment.

| # | Item | App | Est. | Done? |
| --- | --- | --- | --- | --- |
| 1 | Stripe Checkout: create-membership-checkout + confirm-membership-webhook Edge Functions | Player | 1 day | ❌ |
| 2 | Apply coaching_discount_pct in book-coaching-slot Edge Function | Both | 2h | ❌ |
| 3 | Build useCurrencySymbol() hook; replace all £ hardcodes (6 files) | Club Mgr | 3h | ❌ |
| 4 | Fix Messages.tsx N+1 query → single nested select | Player | 2h | ❌ |
| 5 | CreateMatch time slots: respect club_operating_hours | Player | 2h | ❌ |
| 6 | Add confirmation dialog for 'Close all day' in AvailabilityPage | Club Mgr | 1h | ❌ |
| 7 | Fix EventsPage form reset between submissions | Club Mgr | 30m | ❌ |
| 8 | Revenue page: paginate at 50 rows | Club Mgr | 2h | ❌ |
| 9 | CSV import: surface per-row upsert errors in StaffPage | Club Mgr | 1h | ❌ |

## Sprint 3 — Beta Stability

Goal: Stable enough for public beta with real clubs and players.

| # | Item | App | Est. | Done? |
| --- | --- | --- | --- | --- |
| 1 | Tournaments: cursor-based pagination + Load More (remove 50 cap) | Player | 2h | ❌ |
| 2 | Timezone handling across date/time displays (date-fns-tz) | Player | 3h | ❌ |
| 3 | ActiveStakes: add Supabase realtime subscription for odds + status | Player | 2h | ❌ |
| 4 | Admin panel: paginate players + clubs at 50 rows | Player | 2h | ❌ |
| 5 | Reduce as any usage in priority files (Rewards, Bookings, ClubDetail) | Player | 4h | ❌ |
| 6 | Realtime subscriptions: Courts + Staff + Coaching (Club Manager) | Club Mgr | 3h | ❌ |
| 7 | Auto-renewal Edge Function (renew-memberships, daily cron) | Both | 4h | ❌ |
| 8 | Member management tab in Club Manager memberships page | Club Mgr | 1 day | ❌ |

## Sprint 4 — Launch Polish

Goal: Full feature parity; ready for marketing push.

| # | Item | App | Est. | Done? |
| --- | --- | --- | --- | --- |
| 1 | Membership discount badge on court booking confirmation | Player | 1h | ❌ |
| 2 | Tier badge (Silver/Gold/Platinum) on player profile card | Player | 1h | ❌ |
| 3 | Upgrade prompt for non-members on court booking | Player | 2h | ❌ |
| 4 | Connect renewal reminders to native iOS push (PushNotifications plugin) | Player (iOS) | 3h | ❌ |
| 5 | Tournament builder: show desktop prompt if screen < 768px | Player | 1h | ❌ |
| 6 | Schema cleanup: deprecate memberships + member_subscriptions + club_membership_plans tables | DB | 2h | ❌ |
| 7 | Capacitor platform guards: PushNotifications, Haptics, Share (wrap in isNativePlatform()) | Player | 1h | ❌ |

⚡ Section 6 — Quick Wins (Parallelisable, < 1 Hour Each)

These can be done by any developer in parallel with sprint work — no dependencies:

| Item | File | Time |
| --- | --- | --- |
| Replace .single() → .maybeSingle() in 3 files | MatchDetail, ClubDetail, AdminPlayerDetail | 2h total |
| Null-safe all city usages in ClubsExplorer display | ClubsExplorer.tsx | 30m |
| Add confirmation dialog for Close all day | AvailabilityPage.tsx | 1h |
| Fix EventsPage form.reset() after submission | EventsPage.tsx | 30m |
| Fix Bookings.tsx starts_at null guard | Bookings.tsx | 15m |
| Fix SettingsPage.tsx default tab | SettingsPage.tsx | 15m |
| Deploy Player App to Vercel (user terminal) | — | 20m |
| Add Tournament desktop prompt (<768px banner) | CreateTournament.tsx | 1h |
| Wrap Haptics + Share in isNativePlatform() guards | Relevant files | 1h |

📊 Section 7 — Status Summary vs Original Plan

| Category | Original Count | Completed This Session | Remaining |
| --- | --- | --- | --- |
| 🔴 Critical bugs | 8 | 1 (ClubsExplorer partial) | 7 |
| 🟠 High priority | 9 | 0 | 9 |
| 🟡 Medium priority | 5 | 1 (Error Boundary was already in place) | 4 |
| 🟢 Enhancements | 7 | 6 (skeletons, CTAs, rewards, chart, upgrade flow, reminders) | 1 (push notifications) |
| Membership workflow steps | 10 total (4 done, 2 partial, 4 missing) | +2 done (upgrade/downgrade + in-app reminders) | 6 remaining |
| Untracked issues fixed | — | 2 (has_role function, edge fn column bug) | — |

Total estimated remaining work: ~10–12 developer-days across both apps.

Sprint 1 (stability) is the blocker — no real users should touch the app until the 8 critical bugs are fixed.

Documents cross-referenced: XPLAY_PreDeployment_Plan.docx (April 2026) vs. Cowork session April 14 2026.